MEETING MINUTES

# Meeting Minutes — Q3 Product Review

Prepared for Q3 Product Review · 19 October 2026

Prepared: 19 October 2026   ·   Document: Meeting Minutes   ·   Status: Final draft   ·   Reference: KC-2026-002

# Attendees

Present: Priya Raman (chair), Owen Price, Marta Lindqvist, Daniel Osei. Apologies: Sofia Alvarez. Minutes taken by Daniel Osei.

# Agenda

Review of Q3 product metrics.

Onboarding drop-off and the proposed fix.

Support volume and staffing.

Launch readiness for the next release.

Decisions and actions.

# Discussion Summary

Q3 metrics: activation is up 6 points, retention is flat and support contacts have risen 18%. Priya noted that the rise follows the new import flow, not overall growth.

Onboarding: the team reviewed the two-step import. Owen proposed removing the column mapping screen for files that match the template. Marta will prototype it.

Support: average first response is within target, but resolution time is not. Two additional sessions per week are needed during the launch window.

# Decisions

Ship the import simplification behind a feature flag in the next release.

Hold the pricing experiment until the support backlog is below 40 tickets.

Move the launch review to the 24th to allow a full week of testing.

# Action Items

| Action | Owner | Due |
| --- | --- | --- |
| Prototype simplified import | Marta Lindqvist | 2026-10-26 |
| Draft support rota for launch | Owen Price | 2026-10-23 |
| Circulate updated metrics pack | Priya Raman | 2026-10-22 |
| Confirm release checklist | Daniel Osei | 2026-10-24 |

# Next Meeting

The next review is scheduled for 2026-10-24 at 10:00, with the launch checklist as the first item.