## Slide 1: Project status review
PROJECT STATUS REVIEW
Atlas Migration · 19 October 2026 · Steering group
Prepared 19 October 2026 · Atlas Migration

## Slide 2: Scope
02 / 07
— Original scope is unchanged.
— Two extensions were deferred.
— Acceptance criteria are agreed.
Atlas Migration
2

## Slide 3: Timeline vs actual
03 / 07
— Three of five milestones landed on time.
— Integration slipped by nine days.
— The launch date is unchanged.
Atlas Migration
3

## Slide 4: Completed milestones
04 / 07
— Data model signed off.
— Migration rehearsed twice.
— Security review closed.
Atlas Migration
4

## Slide 5: In-flight work
05 / 07
— Cutover rehearsal.
— Support rota and training.
— Rollback runbook.
Atlas Migration
5

## Slide 6: Risks and budget
06 / 07
— Spend is 59% of the envelope.
— Risk: one integration depends on a third party.
— Contingency is untouched.
Atlas Migration
6

## Slide 7: Decisions and next period
07 / 07
— Approve the cutover window.
— Confirm support cover for week one.
— Review again after go-live.
Atlas Migration
7